MACAU UNIVERSITY OF SCIENCE AND TECHNOLOGY

School of Computer Science and Engineering

Faculty of Innovation Engineering

<<Software Project for Course Software Engineering>>

Homework ID	: Task1-Project Proposal

Report Title	: Smart Campus Second-hand Trading Platform

Team Leader	: ___Wu Yutong_________ __________

Student No.	: ___1240016186___________________

Group No.	: ___11___________________________

Date		: ___2026/10/7_____________________

Project Proposal

Group Name: SeekDeep

Project Title: Smart Campus Second-hand Trading Platform

Group Number: ________11__________

Project Website / GitHub URL: https://github.com/cccc1ccc/smart-campus-secondhand

1. Team Profile

Our team consists of four Computer Science students. All members will participate in requirements analysis, design, implementation, testing, documentation, and presentation. The table below shows the initial functional ownership for the project. The team leader is Wu Yutong.

| Member | Name / Student No. | Main Functional Ownership | Initial Strength Focus |
| --- | --- | --- | --- |
| Member 1 | Wu Yutong / 1240016186 | User account and product listing management | Programming and organization |
| Member 2 | Wang Yike / 1240012305 | Product search, filtering, sorting and favorites | Programming and system design |
| Member 3 | Chen Moxiong / 1240008865 | Want-to-buy requests and buyer-seller matching | Programming and problem solving |
| Member 4 | Gao Shengzhe / 1240008949 | Transaction status and notifications | Documentation, integration and presentation |

2. Proposed Project Description

2.1 Problem Diagnosis

University students often have used textbooks, electronic devices, household items and other goods that are still usable but no longer needed. At the same time, other students may want to buy these items at a lower price than new products. In current campus life, second-hand information is often scattered across chat groups, social-media posts and personal contacts. Buyers need to browse many messages, while sellers may fail to reach students who actually need their items.

The main problems are therefore fragmented information, inefficient searching, repeated manual communication, and difficulty connecting a suitable buyer with a suitable seller. A campus-focused system can organize this information and reduce unnecessary manual work.

2.2 Proposed Treatment

We propose a Smart Campus Second-hand Trading Platform for university students. The system will provide one place for students to publish second-hand products, search for products, post want-to-buy requests, save interesting items, and manage transaction status. In addition to ordinary marketplace functions, the system will automatically compare active product listings with want-to-buy requests and identify possible matches according to item category, keywords and acceptable price range.

The project will use straightforward rule-based processing rather than complex artificial intelligence. This keeps the project realistic for a third-year software engineering team while still providing meaningful automatic data processing beyond simple database operations.

2.3 Typical Use Scenario

For example, Student A wants to sell a used monitor for MOP 800 and publishes a listing under the Electronics category. Student B has already posted a want-to-buy request for a monitor with a budget of MOP 600-900. The system compares the two records and marks them as a potential match. Student B receives a notification and can view the listing. If both students agree to trade, the item status can be changed to Reserved and then Sold.

2.4 Functional Features

F1 User Registration and Login: Students can create an account, log in and maintain basic profile information.

F2 Product Listing Management: Sellers can publish a product with title, category, description, condition and price, and can edit or mark the product as sold.

F3 Product Search, Filter and Sort: Buyers can search by keyword and filter or sort results by category, price and condition.

F4 Want-to-buy Requests: Buyers can publish a request containing the desired item, category, budget and basic requirements.

F5 Automatic Buyer-Seller Matching: The system compares active listings and want-to-buy requests and identifies potential matches using simple matching rules.

For F5, a pair is reported as a match when the categories are the same, the keyword similarity is above a set threshold, and the asking price falls inside the buyer's stated budget range. Candidates are ranked by a weighted score (category 0.40, price overlap 0.35, condition 0.25) and only pairs scoring above 0.70 are shown to the user.

F6 Favorites: Users can save products that they may want to purchase later.

F7 Transaction Status Management: Users can track basic item status such as Available, Reserved and Sold.

F8 Notifications: Users can receive in-system notifications when a potential match is found or when a relevant item status changes.

3. Plan of Work and Product Ownership

3.1 Plan of Work

The project will be developed incrementally. The schedule below is an initial plan and can be adjusted according to course progress and instructor feedback.

| Week | Main Work | Expected Result |
| --- | --- | --- |
| Week 1 | Confirm project scope, user requirements, use cases and GitHub repository. | Approved proposal and requirement list |
| Week 2 | Design the main system structure, database entities and required UML diagrams. | Initial software design |
| Weeks 3-4 | Implement user accounts, product listings, search/filter and want-to-buy requests. | Basic marketplace functions |
| Weeks 5-6 | Implement automatic matching, favorites, transaction status and notifications. | Complete core functions |
| Week 7 | Integrate all functions and perform functional testing and bug fixing. | Stable integrated system |
| Week 8 | Prepare final documentation, demonstration data and presentation. | Final report and project demonstration |

3.2 Product Ownership

The work is divided by functional features rather than by technical layers. Each member is the primary owner of specific user-visible functions, but all four members will cooperate on coding, testing, integration and documentation.

| Member | Owned Functional Features | Main Responsibility |
| --- | --- | --- |
| Member 1 (Wu Yutong) | F1, F2 | Complete the user account and product publishing/management workflow. |
| Member 2 (Wang Yike) | F3, F6 | Complete product search, filtering, sorting and the favorites function. |
| Member 3 (Chen Moxiong) | F4, F5 | Complete want-to-buy requests and the rule-based buyer-seller matching function. |
| Member 4 (Gao Shengzhe) | F7, F8 | Complete transaction status and in-system notification functions. |

The four members work in two pairs. Pair A (Wu Yutong and Wang Yike) owns F1, F2, F3 and F6; Pair B (Chen Moxiong and Gao Shengzhe) owns F4, F5, F7 and F8. Each pair also commits to one measurable qualitative property. Pair A will keep search and filtering results returned within 2 seconds on a seeded database of 5,000 listings, and will keep publishing a listing down to at most five form fields and three clicks. Pair B will keep the top-3 precision of the ranked match list at or above 70% on a labelled test set, and will deliver a notification within 60 seconds of a qualifying match.

4. Success Criteria

We will consider the project successful when: (1) a new user can register, publish a listing and publish a want-to-buy request within five minutes; (2) search and filtering return results that satisfy every selected condition in all prepared test cases; (3) on a test set of 50 request-listing pairs labelled by hand, the matching function reaches a recall of at least 85% and a top-3 precision of at least 70%; (4) a qualifying match produces a notification to both users within 60 seconds; (5) search and filtering respond within 2 seconds on 5,000 seeded listings.

5. Expected Result

At the end of the project, the team expects to deliver a working campus second-hand trading system that supports the complete basic workflow from publishing and discovering an item to identifying a potential buyer-seller match and updating transaction status. The project scope is intentionally limited to a course-level campus marketplace. Online payment, delivery logistics, external identity verification and complex recommendation algorithms are not included in the initial version.

The project will demonstrate software requirements analysis, modular design, UML documentation, implementation, integration and testing. The automatic matching function provides the main data-processing feature and distinguishes the system from a simple database-based listing website.